# Project Charter Template

| PROJECT NAME |  | PROJECT MANAGERS | Team Name |
| --- | --- | --- | --- |
| Smart Campus Energy Management System |  | Pushp Chandrasinh Rathava Dev Sureshbhai Patel Sunny Sunny | Team EcoVision |

PROJECT OVERVIEW

| PROBLEM OR ISSUE | Many higher education institutions face significant challenges in monitoring and reducing energy consumption across their campuses. Inefficient energy usage, lack of real-time visibility, and the absence of data-driven insights contribute to increased operational costs and a larger carbon footprint. The project aims to address these inefficiencies by building an integrated smart energy management solution. |
| --- | --- |
| PURPOSE OF PROJECT | The purpose of this project is to design and implement a Smart Campus Energy Management System that leverages IoT sensors, data analytics, and visual dashboards to monitor energy usage in real time. This system will promote sustainability, reduce unnecessary energy consumption, and encourage eco-friendly behaviors among students and staff through educational initiatives and actionable insights. |
| BUSINESS CASE | The project supports St. Clair College’s sustainability objectives by reducing energy waste and improving operational efficiency. By implementing a centralized monitoring system, the institution can identify areas of high consumption, make data-driven decisions, and ultimately lower energy costs. Although the project is academic and uses mock data, the real-world application would yield substantial benefits in cost reduction, environmental impact, and campus reputation. ROI / Payback Period: Estimated ROI of 20% within 3 years; payback expected within 1.5 years. |
| GOALS / METRICS | Analyze global BMI trends (2000–2024) to identify long-term patterns among adults and newborns. Evaluate gender-based BMI differences across regions and time periods. Assess correlations between adult and newborn BMI to explore intergenerational health links. Compare regional BMI variations to identify high/low averages and related socioeconomic factors. |
| EXPECTED DELIVERABLES | - Energy Consumption Audit and Analysis Report - Smart Energy Dashboard using IoT/mock sensor data - Educational Campaign Plan for Students and Staff - Project Plan, Risk Management Plan, and Communication Plan - Final Project Summary Report and Presentation |

PROJECT SCOPE

| WITHIN SCOPE | - Energy monitoring through mock IoT sensors and datasets. - Design and development of an interactive dashboard using data analytics tools. - Educational awareness materials and sustainability campaign. - Data analysis to identify consumption trends and recommend improvements. |
| --- | --- |
| OUTSIDE OF SCOPE | - Deployment of real hardware sensors or smart meters on campus. - Integration with existing building management systems. - Development of a live mobile application. - Maintenance of post-project systems or services. |

TENTATIVE SCHEDULE

| KEY MILESTONE (note these are examples below and you can choose to put in whatever you like from a Milestone basis) | START | FINISH |
| --- | --- | --- |
| Form Project Team / Preliminary Review / Scope | Oct 10, 2025 | Oct 18, 2025 |
| Finalize Project Plan / Charter / Kick Off | Oct 19, 2025 | Oct 26, 2025 |
| Define Phase (optional – choose what you like) | Oct 27, 2025 | Nov 05, 2025 |
| Planning Phase (optional) | Nov 06, 2025 | Dec 05, 2025 |
| Executing Phase (optional) | Dec 06, 2025 | Dec 15, 2025 |

RESOURCES

| PROJECT TEAM | - Project Manager – Pushp - Data Analyst – Pushp - Dashboard Developer – Dev - Communication & Documentation Lead – Sunny |
| --- | --- |
| SUPPORT RESOURCES | - Tableau / Power BI for visualization - Python or SQL for data analysis - College IT support for mock data access - Sustainability department for guidance - Presentation software for final report |
| SPECIAL NEEDS | - Access to mock sensor data or open-source energy datasets - Permissions for survey distribution to students and staff - High-speed internet and lab access for dashboard design |

COSTS

| COST TYPE | VENDOR / LABOR NAMES |  | RATE | QTY | AMOUNT |
| --- | --- | --- | --- | --- | --- |
| Labor (ex Development cost) | Data Visualization Lead |  | $30/hr | 8hrs | $240 |
| Labor | Energy Data Analyst |  | $25/hr | 10hrs | $250 |
| Labor | Communication & Campaign Coordinator |  | $20/hr | 6 hrs | $120 |
| Labor | Documentation & Report Writer |  | $20/hr | 5 hrs | $100 |
| Supplies | Open-source IoT dataset and Tableau (Student License) |  | Free | 1 | $0 |
| Miscellaneous | Printing awareness materials and posters |  | $40 | 1 | $40 |
|  |  |  | TOTAL COSTS |  | $750 |

| TYPE OF BENEFIT (select your own and/or use these) | BASIS OF ESTIMATE |  |  |  | ESTIMATED BENEFIT AMOUNT |
| --- | --- | --- | --- | --- | --- |
| Type of Cost | Description |  |  |  | Amount |
| Software | Analytical tools with educational licenses(paid if any) |  |  |  | $2000 |
| Cloud Storage | Google Drive / GitHub |  |  |  | $0 |
| Data Sources | WHO – free public access |  |  |  | $0 |
| Miscellanies | Stationary |  |  |  | $500 |
|  |  |  | TOTAL BENEFIT |  | $2500/year |

Financial Summary / Business Case

| Payback Period, NPV Analysis | Positive; long-term sustainability savings exceed costs. |
| --- | --- |
| Non-financial Considerations | Any other items you might want to add in here that are not financially related. |

RISKS, CONSTRAINTS, AND ASSUMPTIONS

| RISKS | - Limited access to real campus energy data - Mock sensor data may not fully reflect real usage - Technical issues with dashboard connections - Time constraints due to academic deadlines |  |  |
| --- | --- | --- | --- |
| CONSTRAINTS | - Project limited to academic setting - No real IoT hardware installed - Fixed 10–12 week duration for completion |  |  |
| ASSUMPTIONS | - Mock datasets reflect real energy patterns - College provides support for sustainability data - Students actively collaborate on data analysis and campaign materials |  |  |
| PREPARED BY |  | TITLE | DATE |
| Dev Sureshbhai Patel & Team Member |  | Smart Campus Energy Management System | 4th October 2025 |