# Resource Management Plan

## 1. Purpose of the Resource Plan

The purpose of this Resource Management Plan is to identify, assign, and manage all human resources, tools, and facilities required to successfully complete the Smart Campus Energy Management System project.

## 2. Project Team & Roles

| Team Member | Role | Responsibilities |
| --- | --- | --- |
| Pushp Chandrasinh Rathava | Project Manager / Data Analyst | Lead team, manage schedule, analyze data, approve deliverables |
| Dev Patel | Dashboard Developer / Data Visualization Lead | Build dashboards, clean data, create charts & insights |
| Sunny Sunny | Communication & Documentation Lead | Prepare all documents, manage communication, format reports |

## 3. RACI Matrix (Responsible, Accountable, Consulted, Informed)

| Task / Deliverable | Pushp | Dev | Sunny |
| --- | --- | --- | --- |
| Project Charter | A | C | R |
| Communication Plan | A | C | R |
| Risk Management Plan | A | C | R |
| Quality Management Plan | A | C | R |
| Scope Management Plan | A | C | R |
| Cost Management Plan | A | C | R |
| Resource Management Plan | A | C | R |
| Dataset Cleaning | R | R | I |
| Dashboard Development | C | A/R | I |
| Analysis & Insights | A/R | R | I |
| Educational Campaign | A | C | R |
| Final Report | A | C | R |
| Final Presentation | A | R | R |

Legend:

R = Responsible (does the work)

A = Accountable (final decision maker)

C = Consulted (provides input)

I = Informed (kept updated)

## 4. Required Tools & Resources

Software Tools:

• Tableau (Dashboard creation)

• Power BI (Backup option)

• Google Sheets / Excel (Datasets & calculations)

• Google Docs (Documentation)

• Google Slides / PowerPoint (Presentation)

• WhatsApp (Communication)

Hardware / Facilities:

• Laptops for each team member

• Internet access

• Computer Lab (if needed)

## 5. Resource Acquisition Plan

• All tools are free under student licenses.

• Team members provide their own laptops.

• Google Drive will be used for shared storage.

• No external contractors are needed.

## 6. Resource Training & Skill Requirements

| Resource | Required Skills | Training Needed? |
| --- | --- | --- |
| Pushp | Data analysis, Excel, project management | No |
| Dev | Tableau/Power BI, visualization, data cleaning | No (already skilled) |
| Sunny | Documentation, formatting, communication | No |

If needed, team members may use quick online tutorials for Tableau visuals.

## 7. Resource Monitoring & Control

• Weekly team check-ins to review workload and progress.

• Task progress tracked through Google Sheets.

• Project Manager adjusts assignments if workload imbalance occurs.

• High‑priority tasks may be reassigned if deadlines are at risk.

## 8. Resource Constraints

• • Limited time due to academic deadlines.

• • Team availability may vary due to classes and part-time work.

• • Only mock datasets can be used (no real IoT data access).

• • No access to real IoT sensors or campus energy systems.