# Risk Management Plan

## 1. Purpose of the Risk Plan

The purpose of this Risk Management Plan is to identify potential risks that may impact the project and outline strategies to monitor, reduce, and manage these risks throughout the project lifecycle. This helps ensure the project stays on schedule, maintains quality, and avoids preventable issues.

## 2. Risk Categories

• Technical Risks

• Data Risks

• Resource & Team Risks

• Time/Schedule Risks

• Documentation Risks

• Tool/Software Risks

## 3. Risk Register

| Risk ID | Risk Description | Category | Probability | Impact | Mitigation Strategy | Response Plan |
| --- | --- | --- | --- | --- | --- | --- |
| R1 | Dataset may not match real campus energy use | Data | Medium | Medium | Use mock datasets with realistic values | Adjust analysis; document assumptions clearly |
| R2 | Compatibility issues with Tableau/Power BI | Technical | Low | Medium | Keep software updated; use backup tools | Switch to Power BI if Tableau crashes |
| R3 | Workload imbalance or member unavailable | Resource | Medium | High | Define roles in WBS, cross-train team | Reassign tasks to available members |
| R4 | Project delays due to academic deadlines | Schedule | Medium | High | Create weekly internal deadlines | Adjust task priorities; increase meetings |
| R5 | Miscommunication about deliverables | Communication | Medium | Medium | Use communication plan; frequent updates | Clarify decisions and document changes |
| R6 | Missing documents or version issues | Documentation | Medium | Medium | Use shared Google Drive | Restore backups; recreate if needed |
| R7 | Data not connecting to dashboard | Technical | Low | High | Test early; use sample files | Simplify dataset or use CSV |
| R8 | Low quality analysis or visuals | Quality | Medium | High | Peer review dashboards; early feedback | Fix dashboards before submission |
| R9 | Student availability conflicts | Resource | Medium | Medium | Plan ahead; share schedules early | Adjust meetings; reassign tasks |

## 4. Risk Analysis Summary

Highest Impact Risks:

• R3 – Team availability issues

• R4 – Timeline delays

• R8 – Dashboard/analysis quality issues

Highest Probability Risks:

• R5 – Miscommunication

• R6 – Documentation/version issues

• R1 – Dataset realism issues

## 5. Risk Monitoring & Control Plan

• Weekly review of risks during team meetings.

• Update the risk register whenever a new risk is identified.

• All updates must be documented in the shared Google Drive.

• Only the Project Manager (Pushp) may update the risk status.