# Work Breakdown Structure (WBS)

Smart Campus Energy Management System (SCEMS) Project

## LEVEL 1 – PROJECT

1.0 Smart Campus Energy Management System

## LEVEL 2 – MAIN PHASES

| WBS Code | Phase |
| --- | --- |
| 1.1 | Initiation |
| 1.2 | Planning |
| 1.3 | Execution |
| 1.4 | Monitoring & Controlling |
| 1.5 | Closing |

## LEVEL 3 – DETAILED WORK PACKAGES

### 1.1 Initiation

| WBS Code | Task |
| --- | --- |
| 1.1.1 | Form project team |
| 1.1.2 | Identify stakeholders |
| 1.1.3 | Define project purpose and scope |
| 1.1.4 | Develop project charter |
| 1.1.5 | Charter approval & sign-off |

### 1.2 Planning

| WBS Code | Task |
| --- | --- |
| 1.2.1 | Create Communication Plan |
| 1.2.2 | Create Risk Management Plan |
| 1.2.3 | Create Quality Management Plan |
| 1.2.4 | Create Scope Management Plan |
| 1.2.5 | Create Cost Management Plan |
| 1.2.6 | Create Resource Management Plan |
| 1.2.7 | Develop WBS |
| 1.2.8 | Create Project Schedule (Gantt Chart) |
| 1.2.9 | Review and approve planning documents |

### 1.3 Execution

| WBS Code | Task |
| --- | --- |
| 1.3.1 | Gather mock energy dataset |
| 1.3.2 | Clean dataset & prepare for analysis |
| 1.3.3 | Conduct energy analysis (patterns, peaks, trends) |
| 1.3.4 | Build Tableau/Power BI dashboards |
| 1.3.5 | Validate dashboard accuracy |
| 1.3.6 | Develop sustainability recommendations |
| 1.3.7 | Create educational awareness campaign materials |

### 1.4 Monitoring & Controlling

| WBS Code | Task |
| --- | --- |
| 1.4.1 | Hold weekly team meetings |
| 1.4.2 | Track progress against schedule |
| 1.4.3 | Update risk log |
| 1.4.4 | Ensure documentation quality |
| 1.4.5 | Dashboard review & correction |
| 1.4.6 | Version control for documents |

### 1.5 Closing

| WBS Code | Task |
| --- | --- |
| 1.5.1 | Prepare final project report |
| 1.5.2 | Prepare final presentation |
| 1.5.3 | Conduct final team review |
| 1.5.4 | Submit deliverables |
| 1.5.5 | Project closure & reflection |