# Project Charter Template

| PROJECT NAME |  | PROJECT MANAGERS | Team Name |
| --- | --- | --- | --- |
| Smart Campus Energy Management System |  | Pushp Chandrasinh Rathava Dev Sureshbhai Patel Sunny Sunny | Team EcoVision |

PROJECT OVERVIEW

| PROBLEM | Many higher education institutions face significant challenges in monitoring and reducing energy consumption across their campuses. Inefficient energy usage, lack of real-time visibility, and the absence of data-driven insights contribute to increased operational costs and a larger carbon footprint. The project aims to address these inefficiencies by building an integrated smart energy management solution. |
| --- | --- |
| PURPOSE OF PROJECT | The purpose of this project is to design and implement a Smart Campus Energy Management System that leverages IoT sensors, data analytics, and visual dashboards to monitor energy usage in real time. This system will promote sustainability, reduce unnecessary energy consumption, and encourage eco-friendly behaviors among students and staff through educational initiatives and actionable insights. |
| BUSINESS CASE | St. Clair College spends an estimated $120,000 annually on electricity for a single academic building. Without proper monitoring, opportunities for cost reduction and energy efficiency can be missed. This project provides a mock analytical solution using dashboards and insights that demonstrate how data-driven decisions can reduce consumption by 10–15%. |
| GOALS | - Achieve at least 15% reduction in energy usage in targeted areas (simulated data). - Create interactive dashboards for real-time monitoring. - Conduct an educational campaign to promote sustainable practices. - Improve overall energy awareness among students and staff. |
| EXPECTED DELIVERABLES | - Energy Consumption Audit and Analysis Report - Smart Energy Dashboard using IoT/mock sensor data - Educational Campaign Plan for Students and Staff - Project Plan, Risk Management Plan, and Communication Plan - Final Project Summary Report and Presentation |

PROJECT SCOPE

| WITHIN SCOPE | - Energy consumption analysis - KPI dashboards - ROI simulation - Sustainability recommendations - PM documentation - Final presentation |
| --- | --- |
| OUTSIDE OF SCOPE | - Real IoT devices - Mobile app - Physical installation - Real-time energy system |

TENTATIVE SCHEDULE

| KEY MILESTONE | START | FINISH |
| --- | --- | --- |
| Form Project Team / Preliminary Review / Scope | Oct 10, 2025 | Oct 18, 2025 |
| Finalize Project Plan / Charter / Kick Off | Oct 19, 2025 | Oct 26, 2025 |
| Define Phase | Oct 27, 2025 | Nov 05, 2025 |
| Planning Phase | Nov 06, 2025 | Dec 05, 2025 |
| Executing Phase | Dec 06, 2025 | Dec 15, 2025 |

RESOURCES

| PROJECT TEAM | - Project Manager – Pushp - Data Analyst – Pushp - Dashboard Developer – Dev - Communication & Documentation Lead – Sunny This group is the primary stakeholder and responsible for all project deliverables. |
| --- | --- |
| SUPPORT RESOURCES | - Tableau / Power BI for visualization - Python or SQL for data analysis - College IT support for mock data access - Sustainability department for guidance - Presentation software for final report |
| SPECIAL NEEDS | - Access to mock sensor data or open-source energy datasets - Permissions for survey distribution to students and staff - High-speed internet and lab access for dashboard design |

COSTS

| COST TYPE | VENDOR / LABOR NAMES |  | RATE | QTY | AMOUNT |
| --- | --- | --- | --- | --- | --- |
| Professional Cost (ex Development cost) | Data Visualization Lead |  | $60/hr | 20hrs | $1200 |
| Professional Cost | Energy Data Analyst |  | $45/hr | 10hrs | $450 |
| Professional Cost | Communication & Campaign Coordinator |  | $50/hr | 6 hrs | $300 |
| Professional Cost | Documentation & Report Writer |  | $30/hr | 5 hrs | $150 |
| Supplies | Open-source IoT dataset and Tableau (Student License) |  | Free | 1 | $0 |
| Miscellaneous | Printing awareness materials and posters |  | $1000 | 1 | $1000 |
|  |  |  | TOTAL COSTS |  | $3100 |

| TYPE OF BENEFIT (select your own and/or use these) | BASIS OF ESTIMATE |  |  |  | ESTIMATED BENEFIT AMOUNT |
| --- | --- | --- | --- | --- | --- |
| Specific Cost Savings | 10% reduction of $120,000 annual building energy cost |  |  |  | $12,000 |
| Enhanced Revenues | Sustainability grants + eco funding |  |  |  | $2,000 |
| Higher Productivity | Easier access to energy data for decision-makers |  |  |  | $1,200 |
| Improved Compliance | Supports green certification and sustainability goals |  |  |  | $1,000 |
| Better Decision Making | Dashboard highlights inefficiencies and trends |  |  |  | $1,500 |
| Less Maintenance | Centralized data eliminates redundant reports |  |  |  | $600 |
| Other Costs Avoided | Prevents waste due to overconsumption |  |  |  | $800 |
|  |  |  | TOTAL BENEFIT |  | $19,100 |

Financial Summary / Business Case

| ROI | ROI Calculation (Year 1): ROI = (Benefit – Cost) / Cost = (19,100 – 750) / 750 ≈ 1500% Note: This ROI is based on an academic simulation. In a real-world hardware-based deployment, ROI would be significantly lower. Payback Period: $750 ÷ $19,100 ≈ 0.04 years (about 2 weeks) |
| --- | --- |

RISKS, CONSTRAINTS, AND ASSUMPTIONS

| RISKS | - Limited access to real campus energy data - Mock sensor data may not fully reflect real usage - Technical issues with dashboard connections - Time constraints due to academic deadlines |  |  |
| --- | --- | --- | --- |
| CONSTRAINTS | - Project limited to academic setting - No real IoT hardware installed - Fixed 10–12 week duration for completion |  |  |
| ASSUMPTIONS | - Mock datasets reflect real energy patterns - College provides support for sustainability data - Students actively collaborate on data analysis and campaign materials |  |  |
| PREPARED BY |  | TITLE | DATE |
| Dev sureshbhai patel |  | Smart Campus Energy Management System | 4th October 2025 |